# SuperSafe Project Timeline

## Week 1: 3/9 - 3/15

## Objectives:

- Setting up environments: Git, VS Code+Cline, and an access to an API key.

- Defining the scope and goals of the project

Study:

- GitHub and VS code basics

- features of similar educational AI chatbot web applications, common coding risks related to API and data leakage.

## Week 2: 3/16 - 3/22

## Objectives:

- Conduct research on API security best practices and define the AI interaction logic

- Having a research summary that concludes what I have learned and how I understood the goals about this project more (ready to present)

Study:

- How API and Python coordinate to work together

- Prompt Engineering: research on system instructions, effective prompt writing. (How to make the chatbot a secure coding mentor rather than an ordinary chatbot)

- The difference between different kinds of frames: Streamlit, Flask, etc.

- How CodeHS/LeetCode lead beginners

Reflect:

- Check to see if the project scope and the timeline needs to be updated depending on the meeting.

## Week 3: 3/23 - 3/29

Objectives:

- Having an initial design, setup the Streamlit framework

- Build initial User Interface wireframe

- Make slides to present the process of building the prototype

Study:

- What are the necessary elements for the User Interfaces

- How to design webpages and User Interfaces

Reflect:

- Action plan for the remaining weeks

- If needed, updates to the timeline

## Week 4: 3/30 - 4/5

Objectives:

- Refining the design based on the feedback received

- Start integrating the API

- Develop prompt for Secure Coding logic and build backend functions

- Ready to present the revised prototype with AI logic demonstration

Study:

- Prompt Chaining: Techniques to structure API calls so the AI verifies code safety step-by-step

- How to ensure the chatbot remains helpful when it does not recognize a specific code snippet

- How Streamlit can keep the chatbot history during a conversation

Reflect:

- Continue testing: Check for latency (responding pace) and errors

## Week 5: 4/6 - 4/12

Objectives:

- Start implementing content: Load a few core security lessons into the application

- Build a “Code Check” logic where the AI validates an answer for a quiz

- Try to connect the educational content with the AI feedback

- Present the Modified Project Plan and highlight the obstacles

Study:

- How to prevent users from trying to trick the chatbot

- How to pass data between the Python logic and the Streamlit frontend efficiently

Reflect:

- Review the progress of the project against initial goals: does the content depth match the project scope?

- identify risks and obstacles

- adjust the project plan and timeline as needed

## Week 6: 4/13 - 4/19

Objectives:

- Deployment: Deploy the application on Streamlit Cloud

- Create test cases such as intentionally submitting bad code with hardcoded keys to see if the AI captures the issue.

- Present the implementation work (GitHub commit history)

Study:

- Basics of writing scripts to automate the testing of the Python functions

- How to sync GitHub code updates to the live web app

Reflect:

- Ensure all components are aligning with the project scope

## Week 7: 4/20 - 4/26

Objectives:

- Optimizing AI response speed, polishing the UI (fonts/colors/accessibility)

- Add simple achievement trackers as gamification bonus

- Testing report

- Present on what remains of project components to finalize if there are any.

- Preparing for final project pass-off, provide a detailed slide deck on the project
outcomes and potential next steps (Submit 12 hours before final meeting)

Study:

- How to interpret potential user suggestions

Reflect:

- Document the hardest technical challenges and resolutions

## Week 8: 4/27 - 5/3

Objectives:

- Final Presentation: Final Slide Deck, GitHub repo with clean and commented code

- Ask for feedback and future avenues for the project

Reflect:

- Lessons learned and the outcomes of the project

- What can I further develop after this experience